PROPOSAL FOR WEBSITE DEVELOPMENT

CLIENT: Almodad Global

PROJECT: WEBSITE DEVELOPMENT AND MAINTENANCE

PERIOD:2019

- NEW WEBSITE FOCUS

We intend to develop a website that is Captivating, Interactive and insightful with inevitable value points for all stakeholders. The following features will be included

| SEGMENT | PROPOSED FEATURES |
| --- | --- |
| Website look and feel | - Fully responsive clean and bright website - Dynamic multipage website including the following tabs - About us Page - Services - Insights and featured topics - Careers - Events - Online training seminars, and materials - In the Community - Social platforms and blog |
| Social Media | - Activate social media links and pages. - Drive social media content from two points (website and social platform) - Subscriber account creation and newsletter editions - Blog to ensure interaction between social media and the website - Client stories section |
| Website Value Points | - Activate all information links on the website and ensure full functionality - Video Galleries for featured videos and other - Picture Galleries for company activities, and other relevant updates - Dynamic Insights page – to include daily news etc |
| Contact Information | - Visual aids (Maps) - Clearly Display company affiliations if any( etc) |
| Team /Staff | - Dynamic page with gallery of Team associations and working environments |

- PROJECT DEVELOPMENT

| PROJECT SEGMENT | TIME |
| --- | --- |
| Website 1st Draft - Design (Frame) - Website content development | 10 Days from Engagement |
| Final Website (live version) | 14 Days from Engagement |
| Website Maintenance - Information updates, videos, pictures, insights etc | Monthly |

- PROJECT COSTS

| COST | AMOUNT ( USD $) | PERIOD |
| --- | --- | --- |
| Website Development | $350.00 | Once off |
|  | AMOUNT ( RTGS $) |  |
|  | $1015.00 | Once Off |

- PAYMENT TERMS

| Initial Deposit | 40% of total Cost |
| --- | --- |
| Final Payment | On presentation of Deliverables |
| Monthly payments | Beginning of every month |